VRP Production Rebuild - Locked v0.1 Project Charter

Updated charter replacing first-pass grid placeholders with the locked signal, selection, and per-trade sizing framework.

Updated: 2026-07-03

Status The research parameter set and per-trade sizing layer are now locked for production v0.1. Portfolio overlap, stress caps, drawdown governors, and hedging remain separate risk-management layers and are not part of this sizing lock.

# 1. Executive objective

The objective is to rebuild the VRP put-selling system into a simple, auditable production process. The production process should maintain a historical time series that updates each trading day and later supports intraday refreshes. The daily/intraday output should answer one core question: should we sell a naked SPX put now, and if yes, at what tenor and at what per-trade max-loss size?

Production v0.1 is deliberately narrow: it converts the locked research signal into a deterministic trade/no-trade decision process. It does not attempt to solve final portfolio hedging, portfolio-wide caps, or spread construction. Those are downstream risk-management layers.

# 2. Scope of locked production v0.1

| In scope now | Out of scope for this layer |
| --- | --- |
| Naked short ATM SPX puts as the research/trading unit | Put spreads, call spreads, collars, or multi-leg construction |
| One production VRP measure: log(implied variance / forecast variance) | Legacy signal families such as old_only, forecast_only, either_signal, both_confirm |
| Tenor qualification using VRP, 3m z-score, 1y z-score, 21d realized vol, and RSI | Vol-of-vol regime overlays and discretionary overrides |
| Core-first / Secondary-second tiering and one selected tenor per date | Multiple same-day trades from multiple qualifying buckets |
| Tenor choice using conditional win probability first and P&L/day only inside a 25 bps win-rate band | Pure expected-P&L optimization as the primary selection objective |
| Locked per-trade max-loss sizing by layer and tenor bucket | Portfolio exposure caps, stress sizing, drawdown governors, and hedging policy |

# 3. Required inputs and source locations

The production system depends on the existing feature-building workflow plus the outcome panel used for signal calibration and audit. The sources below should be treated as required dependencies for the locked production rebuild.

| Source | Where it comes from | Production role |
| --- | --- | --- |
| SPX option surface / ThetaData | Raw market data provider | SPX option chains used to build synthetic VIX-style implied variance for each target tenor. Required for daily and future intraday refresh. |
| SPX close and latest SPX price | Market data / feature notebook | Used for realized variance, 21d realized volatility, RSI14, and current signal-time RSI for intraday snapshots. |
| Forecast variance term structure | Feature-building notebook output | Forecast realized variance for the same horizon as each option-implied variance tenor. |
| production_feature_panel_v0_1.parquet | data/processed | Main feature panel containing date, tenor, implied variance, forecast variance, VRP, z3m, z1y, rv21d, and RSI14. |
| naked_atm_put_eod_panel_v0_1.parquet | data/processed | Outcome panel for naked ATM SPX put trades; used to determine win/loss, P&L/day, and distribution diagnostics. |
| locked 2621 selected-trade outputs | Research notebook / audit outputs | Final selected-trade history for the locked signal and selection rules. |
| sizing validation outputs | Research notebook / audit outputs | Per-trade sizing validation, including Core sizing validation and Secondary tenor-split validation. |

# 4. Production signal definition

For each date/time snapshot and tenor T, calculate the following features:

implied_variance_T: synthetic VIX-style implied variance for tenor T.

forecast_variance_T: forecast realized variance for the same tenor T.

VRP_T = log(implied_variance_T / forecast_variance_T).

z3m_T: 63-trading-day rolling z-score of VRP_T.

z1y_T: 252-trading-day rolling z-score of VRP_T.

rv21d: 21-trading-day annualized realized volatility on SPX closes, applied globally or by layer as specified below.

RSI14: 14-period Wilder RSI on SPX, using the current signal-time price as the latest observation.

A tenor qualifies when all locked threshold tests for its layer and tenor bucket are satisfied. The system first evaluates Core. Secondary is evaluated only if no Core tenor qualifies.

# 5. RSI and signal-time convention

Use current signal-time RSI, not prior-day RSI. If today's RSI is 71 when the signal runs, then 71 is compared against the RSI cap. For an end-of-day run, use same-day close RSI if the trade decision is made at or after the close. For an intraday run, compute RSI using the latest available SPX price at that timestamp as the current observation. Do not silently lag RSI to yesterday unless the production run is explicitly designed to trade only on yesterday's completed data.

# 6. Tenor universe and buckets

| Bucket | Target tenors |
| --- | --- |
| Front | 9D, 12D, 15D |
| Middle | 18D, 21D, 24D |
| Back | 27D, 30D, 33D |

# 7. Locked qualification parameters

The first-pass grid is now archived. Production v0.1 uses the locked parameter set below. Thresholds are applied by layer and tenor bucket.

## 7.1 Core parameters

| Bucket | Tenors | VRP >= | z3m >= | z1y >= | RSI <= | rv21d >= | Risk size |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Core_front | 9D, 12D, 15D | 0.60 | 0.55 | 0.65 | 70 | 8.5 | 1.75% |
| Core_middle | 18D, 21D, 24D | 0.65 | 0.75 | 0.65 | 68 | 8.5 | 4.85% |
| Core_back | 27D, 30D, 33D | 0.70 | 0.75 | 0.75 | 66 | 8.5 | 5.00% |

## 7.2 Secondary parameters

| Bucket | Tenors | VRP >= | z3m >= | z1y >= | RSI <= | rv21d >= | Risk size |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Secondary_front | 9D, 12D, 15D | 0.60 | 0.50 | 0.40 | 74 | 6.5 | 1.75% |
| Secondary_middle | 18D, 21D, 24D | 0.60 | 0.50 | 0.50 | 70 | 6.5 | 3.25% |
| Secondary_back | 27D, 30D, 33D | 0.70 | 0.50 | 0.50 | 68 | 6.5 | 4.50% |

# 8. Qualification rule

For a tenor to qualify within its layer and bucket, all of the following must be true:

VRP_T is greater than or equal to the locked VRP threshold.

z3m_T is greater than or equal to the locked 3-month z-score threshold.

z1y_T is greater than or equal to the locked 1-year z-score threshold.

rv21d is greater than or equal to the locked realized-volatility floor for that layer.

RSI14 is less than or equal to the locked RSI cap.

# 9. Selection logic

Production v0.1 uses the locked_2621_win_band_25bps_conditional selection framework:

Evaluate Core tenors first.

If any Core tenor qualifies, select one Core trade and do not evaluate Secondary for that date.

If no Core tenor qualifies, evaluate Secondary tenors.

If any Secondary tenor qualifies, select one Secondary trade.

Maximum one selected trade per date/time snapshot.

Tenor selection inside the active layer:

Rank qualifying tenors by historical conditional win probability.

Keep only tenors within 25 bps of the best conditional win probability.

Choose the remaining tenor with the highest conditional average P&L/day.

Tie-break by aggregate P&L/day, conditional win rate, then longer tenor.

Selection principle Win probability remains the primary objective. P&L/day is used only after the 25 bps win-rate band is applied, so it acts as a tie-break/audit rather than a pure expected-P&L optimizer.

# 10. Locked per-trade sizing

The locked sizing percentage is the maximum theoretical loss / maximum risk at trade inception, expressed as a percentage of trading NAV or net worth. This is a per-trade sizing layer only; portfolio overlap and hedging are separate.

| Bucket | Risk fraction | Max loss on $1mm NAV |
| --- | --- | --- |
| Core_back | 5.00% | $50,000 |
| Core_middle | 4.85% | $48,500 |
| Core_front | 1.75% | $17,500 |
| Secondary_back | 4.50% | $45,000 |
| Secondary_middle | 3.25% | $32,500 |
| Secondary_front | 1.75% | $17,500 |

Interpretation: A 5.00% trade means the position may be sized so its theoretical maximum loss at inception equals 5.00% of NAV. It does not mean the premium collected is 5.00%, the broker margin is 5.00%, the expected loss is 5.00%, or the stress loss is capped at 5.00%.

For defined-risk spreads: max loss equals spread width less credit received, multiplied by contract multiplier and number of contracts. For a naked short put, theoretical maximum loss is approximately strike times multiplier less premium received; this makes naked-put max-loss sizing very conservative in contract-count terms.

# 11. Locked research results summary

| Metric | Locked result |
| --- | --- |
| Selected trades | 577 |
| Trade frequency | 33.45% of complete dates |
| Combined win rate | 83.19% |
| Average selected tenor | 22.28 trading days |
| Core trades | 386 trades; 86.01% win rate |
| Secondary trades | 191 trades; 77.49% win rate |
| Signal label | locked_2621_win_band_25bps_conditional |

The sizing work then validated a tenor-aware risk schedule. Core_back was robustly max-sized, Core_middle was close to max, and Core_front required a significant left-tail haircut. Secondary was ultimately split by tenor because Secondary_back had a cleaner left-tail profile than Secondary_front, while Secondary_middle had too few trades to optimize aggressively.

# 12. Sizing validation summary

| Validation item | Result and production interpretation |
| --- | --- |
| Flat Secondary 3.25% | Ranked 1,767 out of 7,240 schedules in the locked-core secondary split test. |
| Best practical Secondary split | Ranked 13 out of 7,240 schedules: Secondary_front 1.75%, Secondary_middle 3.25%, Secondary_back 4.50%. |
| Best fully-free split | Ranked 1 out of 7,240 but relied on optimizing Secondary_middle, which had only 10 trades. Treated as diagnostic, not production policy. |

## 12.1 Secondary-only raw distribution diagnostics

| Bucket | Trades | Win rate | Avg P&L/day | Median P&L/day | CVaR20 P&L/day | Worst P&L/day | Sizing read |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Secondary_back | 82 | 78.05% | 197.15 | 410.96 | -675.41 | -2,512.37 | Size up to 4.50% because the left tail is cleaner. |
| Secondary_front | 99 | 76.77% | 328.23 | 542.82 | -1,532.36 | -2,958.02 | Size down to 1.75% despite higher average P&L/day because tail volatility is worse. |
| Secondary_middle | 10 | 80.00% | 239.42 | 512.81 | -1,359.10 | -1,714.23 | Keep neutral at 3.25% because sample is too small. |

# 13. Constant-NAV cumulative P&L audit

The final notebook includes a cumulative realized P&L plot that sizes every trade off a constant $1,000,000 NAV. This deliberately removes compounding and removes path-dependent account growth/loss from the position size. The purpose is to show the historical contribution of the locked signal and sizing rules on a stable risk budget.

Each trade uses constant max-risk dollars = $1,000,000 x locked risk fraction.

The curve is realized by exit date, not entry date.

This audit is separate from a live compounding NAV path.

This audit is also separate from future portfolio hedging or risk-overlay work.

# 14. Required production output

Each daily or intraday production run should produce a compact trade-decision record with enough detail to audit the decision later.

| Output field | Purpose |
| --- | --- |
| run_timestamp | Timestamp of the signal run. |
| trade_decision | Trade / no trade. |
| selected_tenor | Selected tenor if a trade qualifies. |
| layer and bucket | Core or Secondary; front/middle/back. |
| qualification features | VRP, z3m, z1y, rv21d, RSI14 for the selected tenor and ideally all qualifying tenors. |
| risk_fraction | Locked per-trade max-loss fraction. |
| max_loss_dollars | Trading NAV x risk_fraction. |
| contract_count | Contract count implied by the instrument max loss calculation. |
| audit reason | Why selected tenor won: Core-first, win-band rank, P&L/day tie-break if applicable. |

# 15. Notebook and production workflow

Notebook 1 remains the feature-building notebook: implied variance, forecast variance, VRP, z3m, z1y, rv21d, and RSI14.

The finalized recalibration notebook implements the locked 2621 selection framework, locked sizing, and constant-$1mm NAV audit plot.

A later production script/app should refresh the feature panel daily and eventually intraday.

The production script should output trade/no-trade, selected tenor, tier/bucket, locked risk size, and audit diagnostics.

Portfolio risk caps, stress tests, hedge triggers, and spread conversion should be implemented as separate downstream modules rather than folded into the signal layer.

# 16. Controls, limitations, and next work

| Control / limitation | Production implication |
| --- | --- |
| Version control | Parameter tables and sizing maps must be treated as locked constants for v0.1 unless a formal recalibration is run. |
| Auditability | Every production trade/no-trade decision should be recoverable from the feature panel and parameter table. |
| No silent lagging | RSI and other signal-time features must match the stated signal-time convention. |
| Portfolio risk | Overlapping exposure, drawdown governors, hedges, and stress caps are intentionally separate from this document. |
| Instrument translation | Naked-put theoretical max loss sizing is the research base. If converted to spreads, max-loss dollars must be recalculated using spread max loss. |
| Intraday extension | The same feature definitions apply intraday, but implied variance, forecast variance, and RSI must be timestamp-consistent. |

# Appendix A. Archived first-pass assumptions replaced by this charter

The prior project definition described a first-pass recalibration grid and simple Core/Secondary sizing of Core = 1.00x and Secondary = 0.50x. Those assumptions are now archived. The locked v0.1 system uses explicit Core/Secondary thresholds and explicit per-trade risk percentages by layer and tenor bucket.

| Prior item | Current status |
| --- | --- |
| Old first-pass grid | Archived. Superseded by the locked Core and Secondary parameter tables. |
| Core = 1.00x / Secondary = 0.50x | Archived. Superseded by explicit max-loss percentages by layer and tenor bucket. |
| Select highest historical win probability only | Refined. Still win-first, but now uses the 25 bps win-rate band and P&L/day tie-break. |
| No fixed final sizing | Superseded. Per-trade max-loss sizing v0.1 is locked. |